PROVENIX

Agentic AI Growth and Sales Platform for Auctioneers

Project Status and Technical Documentation

==================================================================================

| Document | Current-State Project Documentation (Frontend and Backend) |
| --- | --- |
| Version | Release snapshot as of 23 July 2026 |
| Prepared for | Client status review |
| Scope | Every module, feature and API in the current build |
| Backend | FastAPI (Python), PostgreSQL, Redis, S3/MinIO |
| Frontend | Next.js 16 (TypeScript, App Router), React 19, Tailwind CSS 4 |

# 1. Executive Summary

Provenix is a platform for running high-value auctions - originally antique jewellery and carpets, now any category in any domain - together with the customer-relationship and operational tooling an auction house needs around them. The product is delivered in three conceptual layers: a CRM (buyers, sellers and leads), an auction platform (listings, the auction lifecycle, bidding, wallet, escrow settlement), and, as a future phase, an AI layer.

This document describes the current build module by module, covering both the backend service and the web frontend. For each module it states what the module is for, the functionality it provides, how it works technically, the API endpoints it exposes, and its build status on both sides.

### 1.1 At a glance

| API endpoints | 67 REST endpoints plus 1 WebSocket channel, under /api/v1 |
| --- | --- |
| Database | PostgreSQL, versioned by Alembic migrations (0001 to featured head) |
| Roles | 10 roles governed by a single role-and-module permission matrix |
| Authentication | JWT access tokens plus rotating refresh-token cookies |
| Real time | Live auction room over WebSocket, backed by Redis pub/sub |
| Frontend areas | Public landing, authentication, buyer app, staff/admin console |

### 1.2 Module status summary

| Module | Backend | Frontend |
| --- | --- | --- |
| Authentication and session | Complete | Complete |
| User management (staff) | Complete | Complete |
| Agency admin and dynamic sidebar | Complete | Not started |
| Categories | Complete | Complete |
| Properties and listings | Complete | Complete |
| Property approvals (2-of-3 sign-off) | Complete | Complete |
| Auctions and live bidding | Complete | Complete |
| Wallet and payments | Complete | Complete |
| Escrow settlement | Complete | Built (some sample data) |
| KYC (identity verification) | Complete | Complete |
| Notifications | Complete | Complete |
| CRM (buyers, sellers, leads) | Complete | Complete |
| Marketing campaigns | Complete | Not started |
| Messaging (direct messages) | Complete | Not started |
| Watchlist (saved properties) | Complete | Not started |
| Reports and dashboard | Complete | Built (some sample data) |
| Uploads (documents and images) | Complete | Complete |
| Public landing and browse | Complete | Complete |

# 2. System Architecture

Provenix is a two-tier application. A Next.js web client calls a FastAPI backend over HTTPS. The backend owns all business logic and data; the frontend is a presentation and interaction layer that holds no authority of its own - every rule is enforced again on the server.

## 2.1 Technology stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend framework | Next.js 16 (App Router), React 19 | Server and client rendered UI |
| Language and styling | TypeScript 5, Tailwind CSS 4 | Type safety and styling |
| Charts and data | Recharts, xlsx, Embla Carousel | Dashboards, Excel export, carousels |
| Backend framework | FastAPI (Python 3.11+) | REST API and validation |
| ORM and database | SQLAlchemy 2 (async), PostgreSQL | Data access and storage |
| Driver and migrations | asyncpg, Alembic | Async DB driver, schema versioning |
| Validation and config | Pydantic v2, pydantic-settings | Request models and typed settings |
| Auth and security | PyJWT, argon2-cffi | Token signing, password hashing |
| Cache and realtime | Redis (redis.asyncio) | Rate limiting, token denylist, pub/sub |
| Object storage | boto3 with S3 / MinIO | Presigned document and image uploads |

## 2.2 Backend design

Layered structure. The HTTP layer (app/api) only translates requests to service calls and back; all business logic and database access lives in the service layer (app/services). Models (app/models) define tables; schemas (app/schemas) define the request and response shapes.

Single source of authorization. app/rbac/permissions.py holds one matrix of roles against modules with three access levels (none, view, full). Every protected endpoint declares the module and level it needs; no feature adds a role outside this matrix.

Uniform error envelope. Every non-success response has the shape { "error": { "code": ..., "message": ... } }, with a fields array on validation errors, so the client can branch on a stable machine-readable code.

Derived over stored. Values that could drift - an auction's status, a bidder's held funds - are computed from source data rather than stored, so they are always correct.

Money is exact. All money is Numeric(12,2) in the database and Decimal in Python, never a floating-point number, and travels over JSON as a string.

## 2.3 Frontend design

App Router with route groups. Pages are grouped by audience: (auth) for sign-in flows, (buyer) for the buyer app, (admin) for the staff console, and a public landing page at the root.

Central API client. lib/api/client.ts wraps fetch with a base URL, a timeout, credentialed requests, bearer-token injection, and translation of the backend error envelope into a typed ApiRequestError.

Session context. A React context (lib/auth/session-context.tsx) holds the access token in memory only, refreshes it on a timer and on boot, guards against parallel refreshes, and exposes login and logout to the whole app.

Frontend permission mirror. lib/auth/permissions.ts reads the permission map returned by the backend so the UI can hide what a user may not do - while the backend still enforces it.

Real-time hook. lib/hooks/useAuctionSocket.ts connects to the auction WebSocket, renders each whole-state message, and falls back to polling if the socket drops.

## 2.4 Request lifecycle

A typical authenticated request flows as follows: the frontend attaches the access token as a bearer header; the backend validates the JWT (signature, issuer, expiry) and checks it against a Redis denylist; it loads the current user and confirms the account is active; the required permission is checked against the matrix; the request body is validated by Pydantic; the route calls a service function that performs the work inside a database transaction; and the response model serialises the result. Any raised application error is converted to the standard error envelope.

# 3. Security and Access Control

## 3.1 Roles

The platform recognises ten roles. Buyers and sellers self-register; staff roles are created by administrators; the agency admin sits above the super admin and manages super-admin accounts and the sidebar.

| Role | Description |
| --- | --- |
| agency_admin | Manages super-admin accounts and the dynamic sidebar; no operational access |
| super_admin | Full operational access across the platform |
| auction_manager | Manages listings and auctions |
| marketing | Marketing campaigns and lead management |
| legal / finance | Compliance and settlement seats; approval quorum members |
| gemologist | Asset appraiser; approval quorum member |
| executive | Read-oriented oversight across modules |
| buyer | Bids, buys, wallet, watchlist, KYC |
| seller | Lists assets, tracks approvals and payouts |

## 3.2 Authentication

Two-token model. A short-lived JWT access token (15 minutes) is kept in memory on the client and sent as a bearer header. A long-lived refresh token (14 days) is stored as an httpOnly cookie scoped to the auth path, so scripts cannot read it.

Refresh rotation with reuse detection. Each refresh revokes the old token and issues a new one within a token family. Re-use of an already-spent refresh token is treated as theft and revokes the whole family.

Password security. Passwords are hashed with Argon2 and transparently re-hashed if parameters strengthen. Tokens carry a purpose claim so a verification token cannot be replayed as an access token.

Immediate logout. On logout the access token's identifier is added to a Redis denylist for its remaining lifetime, so it stops working at once.

## 3.3 Brute-force protection

Account lockout. After 5 failed sign-ins for an email address the account is temporarily locked for 15 minutes (HTTP 423), then unlocks automatically. A successful login or a password reset clears the counter.

Per-IP throttling. Login, registration and email-resend endpoints are rate limited per IP address (HTTP 429).

Dependency. Both mechanisms are backed by Redis; the protection is active whenever Redis is running.

# 4. Modules - Feature and Technical Detail

Each module below is described from both sides: the backend functionality and endpoints, and the frontend pages and behaviour. Access notes refer to the permission matrix in section 3.

## 4.1 Authentication and Session

Registration, sign-in, session lifecycle, email verification and password management for all users.

### Backend

| Method | Endpoint | Access | Description |
| --- | --- | --- | --- |
| POST | /auth/register | Public | Register as a buyer or seller |
| POST | /auth/login | Public | Sign in; returns access token, sets refresh cookie |
| POST | /auth/refresh | Cookie | Rotate tokens from the refresh cookie |
| POST | /auth/logout | Authenticated | Revoke session and denylist the token |
| GET | /auth/me | Authenticated | Current user profile and permission map |
| POST | /auth/verify-email | Public | Confirm email from a link token |
| POST | /auth/resend-verification | Public | Resend the verification email |
| POST | /auth/forgot-password | Public | Request a password-reset link |
| POST | /auth/reset-password | Public | Set a new password from a link token |
| POST | /auth/change-password | Authenticated | Change password; signs out all devices |
| POST | /auth/roles/seller | Buyer | Enrol an existing buyer as a seller too |

Sessions use the two-token model and rotation described in section 3.2.

Email delivery is abstracted; in non-production, messages are captured and readable through a development endpoint so sign-up and reset flows are fully testable without a mail provider.

### Frontend

Pages: login, signup, forgot-password, reset-password, set-password, verify-email under the (auth) route group.

Behaviour: the session context refreshes the access token about a minute before expiry and once on application boot, guarding against duplicate refreshes.

- Status: Complete on both backend and frontend.

## 4.2 User Management (Staff)

Lets administrators create and manage internal staff accounts and their roles.

### Backend

| Method | Endpoint | Access | Description |
| --- | --- | --- | --- |
| GET | /admin/users | User mgmt (view) | List staff with search, role and status filters |
| POST | /admin/users | User mgmt (full) | Create a staff account (sends a set-password link) |
| GET | /admin/users/{id} | User mgmt (view) | Retrieve one user |
| PATCH | /admin/users/{id} | User mgmt (full) | Edit name, roles or status |
| DELETE | /admin/users/{id} | User mgmt (full) | Soft-delete, or hard-delete with ?hard=true |

Buyers and sellers cannot be created here; those roles are self-service only.

Suspending an account immediately revokes its active sessions. An administrator cannot change or delete their own account through this module.

### Frontend

Page: admin/users - a data table with search, role and status filters and create, edit and delete actions.

- Status: Complete on both backend and frontend.

## 4.3 Agency Admin and Dynamic Sidebar

A top-of-hierarchy agency admin who manages super-admin accounts and customises which sidebar menu items appear, without code changes.

### Backend

| Method | Endpoint | Access | Description |
| --- | --- | --- | --- |
| POST | /agency/super-admins | Agency admin | Create a super admin |
| GET | /agency/super-admins | Agency admin | List super admins (search, status, paging) |
| GET | /agency/super-admins/{id} | Agency admin | Retrieve one super admin |
| PATCH | /agency/super-admins/{id} | Agency admin | Edit details; activate or deactivate |
| DELETE | /agency/super-admins/{id} | Agency admin | Delete (blocks removing the last one) |
| GET | /agency/sidebar/items | Agency admin | The fixed catalogue of menu items |
| GET | /agency/sidebar | Agency admin | This admin's saved sidebar (visibility and order) |
| PUT | /agency/sidebar | Agency admin | Save visibility and order in one call |

The agency_admin role holds full access to a dedicated agency-administration module and no operational access to anything else; no other role can reach these endpoints.

The sidebar has a seeded catalogue plus per-admin preferences; one save call carries the full ordered list, so it covers enable, disable, add, remove and reorder at once. It rejects duplicate or unknown items and blocks deleting the last super admin.

### Frontend

Not started. The two agency-admin screens (Super Admin Management and Sidebar Settings) are the next frontend task; the backend contract is ready and documented.

- Status: Backend complete; frontend not started.

## 4.4 Categories

A CRUD-able, two-level category tree so any type of item, in any domain, can be listed and auctioned - not only real estate.

### Backend

| Method | Endpoint | Access | Description |
| --- | --- | --- | --- |
| GET | /categories | Asset mgmt (view) | Main categories with subcategories nested |
| POST | /categories | Asset mgmt (full) | Create a main category or a subcategory |
| GET | /categories/public | Public | Category tree for the public landing page |
| GET | /categories/{id} | Asset mgmt (view) | One category with its children |
| PATCH | /categories/{id} | Asset mgmt (full) | Rename (re-slugs) or re-parent |
| DELETE | /categories/{id} | Asset mgmt (full) | Delete; blocked while listings use it |

The tree is exactly two levels deep. Category names are unique among siblings, so the same subcategory name can be reused under different parents.

Deleting a category is refused while any listing still references it.

### Frontend

Page: admin/categories - manage main categories and subcategories; a useCategories hook and category visuals support pickers and the public browse filter.

- Status: Complete on both backend and frontend.

## 4.5 Properties and Listings

The core asset records that are sold outright or auctioned, including seller ownership, the approval workflow, buy-now purchase, view analytics and location search.

### Backend

| Method | Endpoint | Access | Description |
| --- | --- | --- | --- |
| GET | /properties | Asset mgmt (view) | List with search, category, status, price, radius |
| POST | /properties | Asset mgmt (full) | Create a listing |
| GET | /properties/public | Public | Published listings for the public site |
| GET | /properties/{id} | Asset mgmt (view) | Retrieve a listing |
| PATCH | /properties/{id} | Asset mgmt (full) | Edit a listing |
| DELETE | /properties/{id} | Asset mgmt (full) | Delete an unsold, un-auctioned listing |
| POST | /properties/{id}/purchase | Buyer | Buy now (full payment or token deposit) |
| POST | /properties/{id}/votes | Approver seat | Cast a sign-off vote on a draft |
| POST | /properties/{id}/views | Authenticated | Record a view for analytics |
| GET | /properties/{id}/analytics | Seller or staff | Views, watchers, bids, bidders |
| GET | /users/me/properties | Authenticated | A seller's own listings and approval status |

Listings carry title, address, category, reserve price, description, image, optional residential detail (bedrooms, bathrooms, area) and optional coordinates for radius search.

Approval is a 2-of-3 sign-off across three seats (director, appraiser, legal/finance): two matching votes publish or reject a draft, and the seller is notified.

Buy-now debits the buyer's wallet and, for a seller-owned asset, opens an escrow rather than paying the seller immediately (see Escrow).

Location search uses stored latitude and longitude with a distance filter; converting a typed address to coordinates (geocoding) is not wired yet.

### Frontend

Pages: listings (staff), approvals (2-of-3 sign-off queue), properties (browse), plus the public landing browse. Drawers and cards support add, edit and image upload.

- Status: Complete on both backend and frontend.

## 4.6 Auctions and Live Bidding

The full auction lifecycle - create, schedule, run, invite, bid, award or end - with a real-time bidding room.

### Backend

| Method | Endpoint | Access | Description |
| --- | --- | --- | --- |
| GET | /auctions | Auction mgmt (view) | List auctions by status |
| POST | /auctions | Auction mgmt (full) | Create an auction for a published listing |
| GET | /auctions/{id} | Auction mgmt (view) | Auction detail with current bid and count |
| PATCH | /auctions/{id} | Auction mgmt (full) | Edit timing, reserve, room and increments |
| DELETE | /auctions/{id} | Auction mgmt (full) | Delete an auction with no bids |
| POST | /auctions/{id}/invites | Auction mgmt (full) | Invite bidders to a private room |
| GET | /auctions/{id}/participants | Auction mgmt (full) | Who is in the room and exposure |
| POST | /auctions/{id}/bids | Buyer | Place a bid (KYC and funds enforced) |
| GET | /auctions/{id}/bids | Bid mgmt (view) | Bid history for one auction |
| POST | /auctions/{id}/award | Auction mgmt (full) | Award to a chosen bidder |
| POST | /auctions/{id}/end | Auction mgmt (full) | Close a room with no sale |
| WS | /auctions/{id}/ws | Auction mgmt (view) | Live room: snapshot then live events |
| GET | /users/me/bids | Authenticated | A buyer's bids across all auctions |
| GET | /users/me/auction-invites | Authenticated | Private auctions a buyer is invited to |

Auction status (upcoming, live, ended) is derived from timestamps, never stored, so it cannot drift. The closing time is authoritative on the server; bids do not extend it.

Placing a bid requires the buyer role, an approved KYC, and enough available wallet funds; a bidder's exposure on an auction is their own highest bid, so raising it costs only the difference.

The award may go to any bidder the operator chooses; it charges the winner, opens escrow for the seller and frees every other bidder's held funds.

The live room sends a snapshot on connect then the whole auction on every change, so the client renders the latest message with nothing to merge.

### Frontend

Pages: auctions (staff management), live-auctions and live-auctions/[id] (buyer room).

Real time: useAuctionSocket manages connect, reconnect and a polling fallback; useCountdown renders the closing timer locally against the server's closing time.

- Status: Complete on both backend and frontend.

## 4.7 Wallet and Payments

A per-user wallet holding funds for bidding and buying, with a top-up, a withdrawal and an activity log.

### Backend

| Method | Endpoint | Access | Description |
| --- | --- | --- | --- |
| GET | /wallet | Payment (full) | Balance, held and available amounts |
| POST | /wallet/top-up | Payment (full) | Add funds |
| POST | /wallet/withdraw | Payment (full) | Withdraw available (unheld) funds |
| GET | /wallet/transactions | Payment (full) | Activity log (deposit, hold, refund, etc.) |

The balance is money paid in and not yet spent. Held funds are derived from open bids, not stored, so a losing bid frees itself the moment its auction settles; available equals balance minus held, and bids are checked against available.

The transaction list is an activity log for the user, not a ledger to be summed: holds and refunds are encumbrances, so they deliberately do not add up to the balance.

### Frontend

Page: wallet - balance card, add-funds and withdraw modals, and a transaction list backed by the real endpoints.

- Status: Complete on both backend and frontend.

## 4.8 Escrow Settlement

Holds a completed sale's money and walks it through a settlement pipeline before the seller is paid.

### Backend

| Method | Endpoint | Access | Description |
| --- | --- | --- | --- |
| GET | /escrow | Payment (full) | List escrows, filter by state |
| GET | /escrow/{id} | Payment (full) | One escrow record |
| POST | /escrow/{id}/advance | Payment (full) | Advance one step; release pays the seller |

A buy-now or an auction award debits the buyer and opens an escrow in the funds-locked state instead of paying the seller at once.

Staff advance the pipeline funds_locked -> asset_held -> authenticated -> released; reaching released credits the seller's wallet. A platform-owned listing with no seller has no escrow and its funds stay with the platform.

### Frontend

Page: admin/escrow - a settlement queue driving the advance action. Some panels may still show sample data pending final wiring.

- Status: Backend complete; frontend built with some sample data.

## 4.9 KYC (Identity Verification)

Buyers and sellers submit identity documents; staff review them; verification gates money movement.

### Backend

| Method | Endpoint | Access | Description |
| --- | --- | --- | --- |
| POST | /kyc | Authenticated | Submit or resubmit an identity pack |
| GET | /kyc/me | Authenticated | The caller's own submission and status |
| GET | /admin/kyc | User mgmt (full) | Review queue with status filter |
| PATCH | /admin/kyc/{id} | User mgmt (full) | Approve or reject a submission |
| GET | /admin/kyc/{id}/documents/{key} | User mgmt (full) | Signed link to a document |

One live submission per user; a rejected applicant resubmits onto the same record. Approval is final.

Verification gates action: bidding and buying require an approved submission, otherwise the request is refused. Document links are signed and scoped to their own submission.

### Frontend

Pages: kyc (buyer submission with document upload) and admin/kyc (staff review with document viewing).

- Status: Complete on both backend and frontend.

## 4.10 Notifications

In-app notifications for auction and review events.

### Backend

| Method | Endpoint | Access | Description |
| --- | --- | --- | --- |
| GET | /notifications | Notifications (full) | List notifications, unread count |
| POST | /notifications/read | Notifications (full) | Mark some or all as read |

Events include outbid, auction won or lost, property approved or rejected, and KYC reviewed. Every signed-in user has access to their own notifications.

### Frontend

Component: a notification bell in the top bar that lists events and marks them read, backed by the real endpoints.

- Status: Complete on both backend and frontend.

## 4.11 CRM (Buyers, Sellers, Leads)

Staff-facing relationship management: buyer and seller directories with activity, and a lead pipeline.

### Backend

| Method | Endpoint | Access | Description |
| --- | --- | --- | --- |
| GET | /crm/buyers | Buyer CRM (view) | Buyers with bid, won and purchase counts |
| GET | /crm/sellers | Seller CRM (view) | Sellers with listing, sold and payout totals |
| GET | /crm/leads | Lead mgmt (view) | List leads, filter by status |
| POST | /crm/leads | Lead mgmt (full) | Create a lead |
| GET | /crm/leads/{id} | Lead mgmt (view) | One lead |
| PATCH | /crm/leads/{id} | Lead mgmt (full) | Update a lead |
| DELETE | /crm/leads/{id} | Lead mgmt (full) | Delete a lead |

Buyer and seller views aggregate real activity from bids, awards, purchases and released escrows. Leads carry name, company, contact details, source, status and notes.

### Frontend

Pages: crm/buyers, crm/sellers and crm/leads - directories and a lead pipeline with create, edit and delete.

- Status: Complete on both backend and frontend.

## 4.12 Marketing Campaigns

Compose and record marketing campaigns to an audience.

### Backend

| Method | Endpoint | Access | Description |
| --- | --- | --- | --- |
| GET | /campaigns | Marketing (view) | List campaigns by status |
| POST | /campaigns | Marketing (full) | Create a campaign |
| GET | /campaigns/{id} | Marketing (view) | One campaign |
| PATCH | /campaigns/{id} | Marketing (full) | Update a campaign |
| POST | /campaigns/{id}/send | Marketing (full) | Mark a campaign as sent |
| DELETE | /campaigns/{id} | Marketing (full) | Delete a campaign |

Campaigns carry a name, channel (email, SMS, push), status, subject, body, audience tag and schedule. The send action records dispatch; delivery to an external provider is a future integration.

### Frontend

Not started. The campaigns screen is pending; the backend contract is ready.

- Status: Backend complete; frontend not started.

## 4.13 Messaging

Direct messages between users, optionally about a specific listing.

### Backend

| Method | Endpoint | Access | Description |
| --- | --- | --- | --- |
| POST | /messages | Authenticated | Send a message |
| GET | /messages | Authenticated | Conversation list with unread counts |
| GET | /messages/{other_user_id} | Authenticated | Full thread; marks incoming as read |

Conversations are derived per counterpart; opening a thread marks the other party's messages as read.

### Frontend

Not started. An inbox screen is pending; the backend contract is ready.

- Status: Backend complete; frontend not started.

## 4.14 Watchlist

Lets a buyer save properties to return to later.

### Backend

| Method | Endpoint | Access | Description |
| --- | --- | --- | --- |
| GET | /watchlist | Authenticated | The caller's saved properties |
| POST | /watchlist | Authenticated | Save a property |
| DELETE | /watchlist/{property_id} | Authenticated | Remove a saved property |

Saving is idempotent and feeds the listing interest analytics (watchers count).

### Frontend

Not started. A saved-properties screen is pending; the backend contract is ready.

- Status: Backend complete; frontend not started.

## 4.15 Reports and Dashboard

Operational reporting: the headline dashboard, a revenue report and an auction-activity report.

### Backend

| Method | Endpoint | Access | Description |
| --- | --- | --- | --- |
| GET | /reports/dashboard | Reports (view) | Headline counts, revenue, category mix, signups |
| GET | /reports/revenue | Reports (view) | Revenue split by source with a monthly series |
| GET | /reports/auction-activity | Reports (view) | Auctions by state, bids, weekly series |

The dashboard returns buyer and seller counts, active auctions, listing counts by status, pending approvals, total revenue, category mix and weekly signups in one round of queries. Revenue is money actually taken: auction awards plus direct purchases.

### Frontend

Pages: dashboard and the reports views, using Recharts for charts and xlsx for Excel export. Some dashboard panels may still use sample data pending final wiring.

- Status: Backend complete; frontend built with some sample data.

## 4.16 Uploads

Secure document and image uploads via presigned URLs.

### Backend

| Method | Endpoint | Access | Description |
| --- | --- | --- | --- |
| POST | /uploads/presign | Authenticated | Get a presigned URL to upload a file |

The browser uploads bytes straight to object storage (S3 or MinIO) with a short-lived presigned URL, so file contents never pass through the API. Allowed types are restricted to common image formats and PDF.

### Frontend

Usage: used by the property image upload and the KYC document upload flows.

- Status: Complete on both backend and frontend.

## 4.17 Public Landing and Browse

The unauthenticated marketing site and public catalogue.

### Backend

| Method | Endpoint | Access | Description |
| --- | --- | --- | --- |
| GET | /properties/public | Public | Published listings for anonymous visitors |
| GET | /categories/public | Public | Category tree for browse filters |

Public endpoints expose only published listings and the category tree, with no authentication, for the landing page and catalogue.

### Frontend

Page: the root landing page with hero, category highlights and featured assets (Navbar, Hero, Categories, FeaturedAssets components).

- Status: Complete on both backend and frontend.

# 5. Data Model and Migrations

The schema is versioned by Alembic migrations applied in order. Each migration is hand-written and reviewable. The principal tables are listed below.

| Area | Primary tables |
| --- | --- |
| Identity | users, user_roles, refresh_tokens |
| Catalogue | categories, properties, property_votes, property_views, watchlist_items |
| Auctions | auctions, auction_invites, bids |
| Money | wallets, wallet_entries, escrows |
| Compliance | kyc_submissions |
| Engagement | notifications, messages |
| CRM and marketing | leads, campaigns |
| Agency admin | sidebar_items, sidebar_preferences |

Migrations run with a single command (alembic upgrade head). The chain currently ends at the featured-properties head, built on the agency-admin migration (0010). A new deployment applies the whole chain from empty; an existing one applies only what is outstanding.

# 6. Current Status, Assumptions and Next Steps

## 6.1 What is complete

The backend is feature-complete for every module in this document: 67 REST endpoints and the live-auction WebSocket, all verified to build and load cleanly.

The frontend covers authentication, the buyer app (browse, live auctions, wallet, KYC), and the staff console (dashboard, listings, approvals, categories, auctions, CRM, KYC review, user management), plus the public landing page.

## 6.2 Frontend work outstanding

Agency Admin: the Super Admin Management and Sidebar Settings screens.

Marketing campaigns, direct messaging inbox, and the buyer watchlist screen.

Escrow and dashboard: replace remaining sample data with the live endpoints.

## 6.3 Deferred or future integrations

Geocoding: converting a typed address to coordinates (the coordinate-based radius search itself is built).

Outbound delivery for marketing campaigns (email or SMS provider).

The AI layer (pricing, matching, outreach) described in the product vision.

## 6.4 Operational notes

Redis must be running for rate limiting, account lockout and the live-auction room.

Email sending is a placeholder until a provider is configured; in non-production, messages are captured for testing.

Money is handled as exact decimals throughout and transmitted as strings; clients must not perform floating-point arithmetic on monetary values.

==================================================================================

End of document